## Slide 1
Lucas Dachman
Jasmine Rethmann
Nihar Nandan
Jonathan Taing
Ningtian Ruan

## Slide 2: Vision Statement
Making it easier for CU students to find and participate in events on campus

## Slide 3: Methodologies

## Slide 4: Agile and Peer Code Review
Tried to work sequentially/iteratively, but would respond to a particular issue if it was a dependency
If issue was not a dependency or didn’t have high priority, would skip it and come back
Helped each other fix bugs

## Slide 5: Tools

## Slide 6: Project Tracker
Purpose:
Kept track of parts of the project that needed to be finished
3.5

## Slide 7: VCS Repository
Purpose:
Save project-related work for
group to easily access
4

## Slide 8: Database
Purpose:
To store information for events
4

## Slide 9: Online Framework
Purpose:
To store information for events
4

## Slide 10: Testing
Purpose:
Used these frameworks to develop unit tests for the code
5

## Slide 11: Auto-Documenter
Purpose:
To gather all comments and summaries of code
4

## Slide 12: Deployment Environment
Purpose:
To test and run the app
4

## Slide 13: Framework
Purpose:
We used this to develop the code needed for the app
3

## Slide 14: Challenges

## Slide 15: Challenges
Integration
  We took care of different parts separately, so integrating them caused conflicts/bugs
  Used peer review in person/team viewer to fix
Friends feature
  More complex to develop
  Decided that it wasn’t needed for the purpose of the app
Off campus events
  More concerned with on campus events
  Didn’t deem it to be necessary for original purpose

## Slide 16: Future Improvements

## Slide 17: Future Improvements
Add a friends feature
Try a different Framework for development
Use the project tracker more efficiently
Add an option for off campus events

## Slide 18: Questions so far?

## Slide 19: Demo